## Slide 1: ExpressMarine Integration Status Update Business Technology Panel Project
Pat David SSIUSA
Business Technologies & Ship Design & Material Technologies Joint Panel Meeting
October 16th, 2019 – Buffalo, NY

## Slide 3: Objective
Pass rich, early phase structure-model to a detail-engineering production tool without losing properties and metadata (early stage design into detail production models).

## Slide 4: Goal
Export the ExpressMarine model to ShipConstructor so the model appears as if it was built there from scratch

## Slide 5
Fast · Parametric · Intuitive

## Slide 6
Programmed the export using the SSI Genesis Application Programming Interface (API) Framework

## Slide 7: ExpressMarine

## Slide 8: ShipConstructor

## Slide 9: Summary

## Slide 10: Next Steps
Beta version released to project members this month
Feedback, testing, and refinements will continue until final version released spring 2020

## Slide 11
✓01 | Conduct Project Kick-off Meeting
✓02 | ExpressMarine Training for VTHM, SSI
✓03 | Investigate potential ExpressMarine to ShipConstructor data mapping
✓04 | Capture business processes and workflow (VTHM & Austal USA)
05 | Develop and test data integration from ExpressMarine to ShipConstructor
06 | Demonstrate successful data integration
07 | Conduct Final Workshop (March 2020)
08 | Develop Final Report (April 2020)
Tasks - Status

## Slide 12
Questions?
Pat David
Patrick.David@SSI-Corporate.com